**[](http://intranet.jmt.com/JMT%20Utilities/Forms%20Library/docs/logos/JMTlogo-blue-transp.gif)**

**Mill and Overlay of Westfield Avenue (CR 610) from Tinsman Avenue (MP 1.57) T0 NJ Route 130 (MP 2.92)**

**Pennsauken Township, Camden County, New Jersey**

**Notice to Proceed issued: August 30, 2019**

**Project Completion: May 10, 2020**

**Project Substantial Completion: April 10, 2020.**

**Project start: September 4,2019.**

**Weekly Progress Report**

**9-16-2019 through 9-20-2019**

**Following Construction Activities took place during above period:**

**Concrete Curb and Sidewalk:**

Concrete Vertical Curb and sidewalks were constructed along Westfield Avenue (Eastbound and Westbound) at the following locations:

1. Along Cove Road, West
2. Along Hollinshead Avenue, West
3. Along Gross Avenue, East and West
4. Along Merchantville Avenue, East and West
5. Along Springfield Avenue, East and West
6. Along Lexington Avenue, East and West

**Two Week Look Ahead:**

Construction of Concrete Vertical Curb and Sidewalk will continue along Westfield Avenue.

Prepared By:

Gunvant Mistry

Resident Engineer



Westfield Avenue

Cove Road

**Figure 1: Concrete Curb and Sidewalk along Cove Road, West**



**Figure 2: Concrete Curb and Sidewalk along Hollinshead Avenue, Wes**

****



**Figure 3: Concrete Curb and Sidewalk along Gross Avenue, East**



Westfield Avenue

Gross Avenue

**Figure 4: Concrete Curb and Sidewalk along Gross Avenue, West**



**Figure 5: Concrete Curb and Sidewalk along Merchantville Avenue, East**



**Figure 6: Concrete Curb and Sidewalk along Merchantville Avenue, West**



**Figure 7: Concrete Curb and Sidewalk along Springfield Avenue, West**



**Figure 8: Concrete Curb and Sidewalk along Springfield Avenue, West**



**Figure 9: Concrete Curb and Sidewalk along Lexington Avenue, East**



This Portion will be completed on 9/23/2019, Monday

**Figure 10: Concrete Curb and Sidewalk along Lexington Avenue, West**